PROGRESS NOTES

DXM PULSE

Sprint-by-Sprint Development Journal

| Document ID | DXM-PRG-2026-001 |
| --- | --- |
| Version | 1.0 |
| Date | March 23, 2026 |
| Coverage | Sprint 1 through Sprint 12 |
| Classification | Internal |
| Prepared By | DXM Engineering Team |

# Table of Contents

# 1. Overview

This document records the sprint-by-sprint development progress of DXM Pulse from inception through production readiness. Each entry captures what was planned, what was delivered, key decisions made, issues encountered, and their resolution.

The project follows a rapid sprint cadence (1–3 days per sprint) with AI-assisted pair programming. Documentation is generated from actual codebase state, not from plans or assumptions.

## 1.1 Progress Summary Dashboard

| Metric | Value | Phase | Status | Date |
| --- | --- | --- | --- | --- |
| Total Sprints Completed | 15 | Sprints 1–12 | Complete | Mar 23, 2026 |
| Files Created | ~120+ | All phases | Cumulative | — |
| Backend Endpoints | 40+ | Phase 1–5 | Stable | — |
| Frontend Pages | 12 | Phase 1–4 | Stable | — |
| Database Tables | 15+ | Phase 1–3 | Stable | — |
| External Integrations | 4 | Chapa, SMTP, Telegram, Sentry | Wired | — |
| Build Status (API) | Clean | tsc compiles | Green | Mar 23 |
| Build Status (Web) | Clean | vite builds | Green | Mar 23 |
| Known Test Failures | 98 | Node.js version mismatch | Deferred to S15 | — |

# 2. Sprint Progress Log

## Sprint 1 — Project Setup + Authentication

Phase: Foundation

Duration: ~2 days

Status: Complete

### Planned

- Initialize monorepo structure (apps/api, apps/web, packages/sdk, packages/contracts)

- Set up Express API with SQLite database

- Implement JWT authentication (signup, login, logout, refresh)

- Create React SPA with auth UI and protected routing

### Delivered

- Monorepo with npm workspaces — 4 packages sharing TypeScript configs

- SQLite database with WAL mode, auto-migration on startup

- Full auth flow: signup (bcrypt hashing), login (JWT access + refresh), logout (cookie clear), refresh (token rotation)

- httpOnly secure cookies for token storage (XSS-proof)

- React 18 + Vite + TailwindCSS frontend with AuthContext provider

- ProtectedRoute component with workspace requirement check

- Zod validation on all auth endpoints

### Decisions Made

| Decision | Rationale |
| --- | --- |
| SQLite over PostgreSQL | Zero-ops for MVP. WAL mode provides sufficient concurrency. Migration path preserved. |
| JWT in httpOnly cookies over localStorage | XSS-proof token storage. Automatic inclusion with credentials: include. |
| Monorepo over separate repos | Shared types (contracts), single build command, easier refactoring. |
| Zod over Joi/Yup | TypeScript-first with type inference. Smaller bundle. Better DX. |

### Issues

None. Clean sprint with no blockers.

## Sprint 2 — SDK + Data Collection

Phase: Foundation

Duration: ~2 days

Status: Complete

### Planned

- Create tracking SDK (dxm.js) for client websites

- Implement event collection endpoint

- Add session replay recording via rrweb

### Delivered

- dxm.js — vanilla JS tracking SDK (<2KB gzipped)

- Event queue with localStorage persistence and 10-second flush interval

- POST /collect endpoint with Zod validation, session upsert, batch event insert

- Core Web Vitals capture: LCP, CLS, FCP, INP, TTFB via PerformanceObserver

- dxm-replay.js — rrweb-based session recording with chunked upload (~30KB gzipped)

- Dual CORS configuration: permissive for /collect (any origin), strict for dashboard

- sendBeacon transport with XHR fallback

- Offline resilience: localStorage queue survives disconnects, flushes on online event

### Decisions Made

| Decision | Rationale |
| --- | --- |
| sendBeacon over fetch for SDK | Fire-and-forget, survives page unload, no CORS preflight for POST. |
| localStorage queue over in-memory | Survives page reloads and brief disconnects. Max 200 events prevents unbounded growth. |
| rrweb for replay over custom recorder | Full DOM fidelity, open-source, mature library. ~30KB acceptable for opt-in replay. |
| Chunked replay upload (50 events/chunk) | Prevents single massive payload. Isolates chunk failures. |

### Issues

| Issue | Resolution |
| --- | --- |
| rrweb is alpha (2.0.0-alpha.4) | Accepted risk. Chunked recording isolates failures. Replay is read-only, no data loss risk. |

## Sprint 3 — Dashboard + Analytics

Phase: Foundation

Duration: ~2 days

Status: Complete

### Planned

- Portfolio overview with site health cards

- Site detail page with session list and metrics

- Click heatmaps, performance charts, session replay player

### Delivered

- OverviewPage with portfolio summary, site cards (health score, session count, bounce rate)

- ClientDetailPage with tabbed interface: sessions, heatmaps, performance, replays

- Click heatmap visualization overlaid on page screenshot

- Web Vitals charts (LCP, CLS, FCP, INP, TTFB) with time-series display

- Session replay player using rrweb-player with timeline scrubbing

- Session list with duration, page count, event count, device info

### Decisions Made

| Decision | Rationale |
| --- | --- |
| Client-side analytics aggregation | No backend analytics API needed. Compute metrics from session/event data returned by existing endpoints. |
| Tab-based site detail layout | Natural organization: sessions, heatmaps, performance, replays. Avoids page sprawl. |

### Issues

None. Clean sprint.

## Sprint 4 — Onboarding + Site Management

Phase: Foundation

Duration: ~1.5 days

Status: Complete

### Delivered

- Multi-step onboarding wizard (workspace profile → create site → install SDK → verify)

- Site CRUD operations with domain validation

- Copy-to-clipboard SDK installation snippets

- Site verification: detects first session arrival, sends confirmation email

- Workspace profile collection during onboarding

### Issues

None. Clean sprint.

## Sprint 5 — Insights Engine

Phase: Intelligence

Duration: ~2 days

Status: Complete

### Delivered

- 5 automated detectors: high bounce rate, low session duration, no activity, traffic drop, traffic growth

- Severity tiers: info, warning, critical with distinct thresholds

- 6-hour cooldown prevents alert fatigue after resolution

- Deduplication: one active insight per (workspace, site, type)

- Auto-resolve: insights cleared when conditions normalize

- Fire-and-forget execution after /collect (non-blocking ingestion)

- Insights list page with severity badges and site filtering

### Decisions Made

| Decision | Rationale |
| --- | --- |
| Fire-and-forget over job queue | Keeps /collect fast. Alert/insight checks are cheap SQL queries. Acceptable to miss one on crash. |
| 6-hour cooldown | Prevents rapid re-triggering after resolution. Enough time for conditions to stabilize. |

### Issues

None. Engine design proved clean and extensible.

## Sprint 6 — AI Brief System

Phase: Intelligence

Duration: ~2 days

Status: Complete

### Delivered

- Deterministic brief generation (rule-based, no LLM API calls)

- 4 brief types: overview (portfolio), site, alert, funnel

- Cache-aside pattern: hash(context + version) → check ai_artifacts → generate if stale

- TTL-based expiry: 7 days for overview/site, 1 day for alert/funnel

- Brief display integrated into overview page and site detail page

- Structured output: headline, summary, topRisk, topOpportunity, recommendations[], evidence[]

### Decisions Made

| Decision | Rationale |
| --- | --- |
| Deterministic over LLM | Zero API cost, predictable output, no latency, no external dependency. LLM upgrade path preserved in architecture. |
| Database cache over memory | Survives restarts. Shared across requests. TTL + hash ensures freshness. |

### Issues

None. Architecture scales cleanly to LLM integration when needed.

## Sprint 7 — Funnel Analysis

Phase: Intelligence

Duration: ~1.5 days

Status: Complete

### Delivered

- Funnel CRUD: name + ordered steps with URL pattern matching

- Funnel analysis engine: step-by-step conversion rates, drop-off identification

- Drop-off visualization in funnel detail view

- AI funnel briefs integrated via existing brief system

- Feature-gated to Starter+ plans via planSupportsFeature

### Issues

None. Built on existing patterns from insights engine.

## Sprint 8 — Settings + Notifications

Phase: Intelligence

Duration: ~2 days

Status: Complete

### Delivered

- Workspace settings page (name, timezone, notification preferences)

- Telegram bot integration: configure bot_token + chat_id for alert delivery

- Email notification toggle per workspace

- Weekly digest engine: compiles past-week alerts, insights, session stats

- systemd timer for weekly digest execution

- Team member management: invite flow, role assignment (owner/admin/viewer)

### Decisions Made

| Decision | Rationale |
| --- | --- |
| Telegram over Slack for notifications | Target market (Ethiopian agencies) uses Telegram heavily. Simpler bot API. |
| systemd timer over node-cron | Process isolation. Digest runs as separate invocation, no memory leak risk. |

### Issues

None.

## Sprint 9 — Alerts Management Page

Phase: Monetization

Duration: ~1.5 days

Status: Complete

### Delivered

- Alert list page with filters: site, severity (info/warning/critical), status (open/resolved)

- Alert detail view showing affected sessions and timeline

- Resolve/unresolve actions with UI feedback

- Alert engine detectors: rage clicks (3+ on same target in 2s), slow page load (LCP >4s), high bounce (>70%)

- Telegram notification on alert trigger (if configured)

- Email notification for critical severity alerts (if enabled)

### Issues

None. Alert engine and UI built on patterns from insights engine.

## Sprint 10 — Billing Flow (Chapa E2E)

Phase: Monetization

Duration: ~2 days

Status: Complete

### Delivered

- Plan catalog display: Free (0 ETB), Starter (499 ETB), Pro (1,499 ETB)

- Chapa payment initiation: POST /billing/chapa/initiate → checkout URL

- HMAC-SHA256 webhook verification with timing-safe comparison

- Idempotent plan activation (repeated webhooks are safe)

- Upgrade request tracking in database (requested → active → failed states)

- Feature gating: API-level planSupportsFeature + frontend UpgradeGate component

- Session quota enforcement at /collect for new sessions

### Decisions Made

| Decision | Rationale |
| --- | --- |
| Chapa as sole payment gateway | Native Ethiopian payment support. Local currency (ETB). Familiar UX for target users. |
| Webhook-based activation over polling | Reliable, server-to-server. No client-side timing dependency. |
| Feature gating at both API and frontend | Defense-in-depth. Frontend prevents confusion. API prevents unauthorized access. |

### Issues

| Issue | Resolution |
| --- | --- |
| Chapa webhook delivery can be delayed | Added manual activation polling via Telegram as fallback (Sprint 10.5). |

## Sprint 10.5 — Billing Polish Pass

Phase: Monetization

Duration: ~0.5 days

Status: Complete

### Delivered (7 improvements to BillingPage.tsx)

- Confirmation screen with Plan/Amount/Reference cards + “Go to Dashboard” link

- Transaction reference display + localStorage persistence across redirects

- Timeout UX: “Refresh status” button + “Contact support (Telegram)” link

- Payment locking: UI disabled during payment to prevent double-submit

- Analytics tracking: console.info billing events (payment_started, payment_success, payment_failed)

- Telegram manual-activation polling: 5-second interval when status is ‘requested’

- URL param clearing after Chapa redirect via window.history.replaceState

### Issues

| Issue | Resolution |
| --- | --- |
| Duplicate latestUpgradeRequest variable | Moved derived value before effects section. Clean compilation after fix. |

## Sprint 11 — Reports + Client Export

Phase: Reporting

Duration: ~1.5 days

Status: Complete

### Delivered

- ReportsPage with site selector dropdown (status dots + session counts)

- Parallel data fetch: GET /sites/:id + GET /insights?siteId=

- reportBuilder.ts: pure frontend transformation — shapes ClientSiteDetail + Insight[] into Report object

- ReportView component: executive summary, KPI cards, insights, top pages, recommendations

- PDF export via window.print() with print-optimized CSS

- CSV export via buildReportCsv() + downloadCsv() utility

- Navigation entry added to AppShell sidebar

### Decisions Made

| Decision | Rationale |
| --- | --- |
| Pure frontend report generation | No backend report API needed. Uses existing endpoints. Zero backend changes. |
| window.print() over PDF library | Zero dependency. Good enough for MVP. Users can “Save as PDF” from browser. |

### Issues

None. Clean build on first attempt.

## Sprint 11.5 — Reports Enhancement (Comparison + Trends)

Phase: Reporting

Duration: ~0.5 days

Status: Complete

### Delivered

- Period comparison: splitSessionsByPeriod() splits recentSessions into current 7d vs previous 7d

- TrendBadge component with semantic coloring and invertedTrend flag

- Bounce proxy per page: % of sessions under 10 seconds (approximation, not real bounce rate)

- Data-specific recommendations based on actual metrics (not generic advice)

- Trend-aware executive summary with positive/negative signals

- pctChange() helper: handles previous=0 → null gracefully

### Decisions Made

| Decision | Rationale |
| --- | --- |
| invertedTrend flag on metrics | Sessions up = good (green), bounce up = bad (red), duration up = good. Single flag controls semantic coloring. |
| Period comparison from recentSessions timestamps | No historical API endpoint available. Deriving from existing data avoids backend changes. |

### Issues

None.

## Sprint 11.6 — Decision Layer UI

Phase: Reporting

Duration: ~0.5 days

Status: Complete

### Delivered

- Key Takeaways block: buildKeyTakeaways() generates positives[] + negatives[] + primaryFocus (max 2 each, min 1 with fallbacks)

- Primary Action card: buildPrimaryAction() picks single most important action from critical insight → high bounce page → critical alert → top recommendation

- Explicit GOOD/BAD labels on trend indicators for accessibility and clarity

- Confidence indicator: High (≥100 sessions), Medium (≥30), Low (<30) with color coding

- Report section reordered: Header+Confidence → Key Takeaways → Primary Action → Summary → KPIs → Insights → Top Pages → Recommendations

### Issues

None. Clean build.

## Sprint 12 — Production Readiness

Phase: Production Readiness

Duration: ~1 day

Status: Complete

### Delivered

- ErrorBoundary (React class component) — catches render errors, shows fallback UI

- NotFoundPage (404) for unknown routes — wired in both App.tsx and AppShell.tsx

- Security headers middleware: CSP, X-Frame-Options: DENY, X-Content-Type-Options: nosniff, HSTS (prod), Referrer-Policy

- CSP tuned for rrweb: style-src unsafe-inline, img-src data: blob:, frame-src blob:, worker-src blob:

- Enhanced health check: GET /health returns { status, db, uptime, ts } with actual DB ping (SELECT 1)

- SMTP email wiring: nodemailer transport created conditionally (SMTP_HOST set → real delivery, unset → console)

- Structured logger (apps/api/src/lib/logger.ts): JSON output with level/msg/ts, info/warn/error methods

- SEO meta polish: robots meta, Twitter cards (twitter:card, twitter:title, twitter:description)

- .env.example created with all required environment variables

### Decisions Made

| Decision | Rationale |
| --- | --- |
| Manual security headers over helmet | No dependency. 15 lines of code. Full control over CSP for rrweb compatibility. |
| nodemailer added as only new dependency | Required for real email delivery. Conditional: console fallback when SMTP unconfigured. |
| Custom logger over winston/pino | ~20 lines of code. No dependency. JSON output sufficient for production. |
| CSP unsafe-inline for styles | Required by TailwindCSS and rrweb DOM injection. No unsafe-eval needed. |

### Issues

| Issue | Resolution |
| --- | --- |
| CSP must not break rrweb replay | Added blob: to frame-src and worker-src. Tested rrweb replay still functions. |
| Build warning: chunk >500KB | Pre-existing. Deferred to Sprint 14 (code splitting). |

# 3. Cumulative Progress Metrics

## 3.1 Sprint Velocity

| Sprint | Planned Items | Delivered | Duration | Notes |
| --- | --- | --- | --- | --- |
| Sprint 1 | 4 | 4 + extras | ~2 days | Auth system + monorepo beyond plan |
| Sprint 2 | 3 | 3 + extras | ~2 days | Offline resilience not originally planned |
| Sprint 3 | 3 | 3 | ~2 days | On target |
| Sprint 4 | 3 | 3 | ~1.5 days | Faster than expected |
| Sprint 5 | 2 | 2 + extras | ~2 days | Auto-resolve not originally planned |
| Sprint 6 | 2 | 2 | ~2 days | On target |
| Sprint 7 | 2 | 2 | ~1.5 days | Built on existing patterns |
| Sprint 8 | 3 | 3 | ~2 days | On target |
| Sprint 9 | 2 | 2 | ~1.5 days | On target |
| Sprint 10 | 4 | 4 + extras | ~2 days | Quota enforcement added |
| Sprint 10.5 | 7 | 7 | ~0.5 days | All polish items delivered |
| Sprint 11 | 5 | 5 | ~1.5 days | On target |
| Sprint 11.5 | 6 | 6 | ~0.5 days | Enhancement sprint |
| Sprint 11.6 | 5 | 5 | ~0.5 days | Decision layer complete |
| Sprint 12 | 7 | 7 + extras | ~1 day | .env.example added beyond plan |

## 3.2 Build Health History

| Sprint | API Build | Web Build | Notes |
| --- | --- | --- | --- |
| Sprint 1–4 | Clean | Clean | No warnings |
| Sprint 5–8 | Clean | Clean | No warnings |
| Sprint 9–10.5 | Clean | Clean | Chunk >500KB warning (cosmetic) |
| Sprint 11–11.6 | Clean | Clean | Same warning persists |
| Sprint 12 | Clean | Clean | Same warning. Deferred to S14. |

## 3.3 Dependency Evolution

| Sprint | Added (API) | Added (Web) | Justification |
| --- | --- | --- | --- |
| 1 | express, better-sqlite3, bcrypt, jsonwebtoken, zod, cookie-parser, cors, morgan | react, react-router-dom, tailwindcss | Core framework + auth |
| 2 | nanoid | rrweb-player | ID generation + replay playback |
| 3 | — | — | No new dependencies |
| 4‑9 | — | — | No new dependencies (6 consecutive sprints) |
| 10 | — | — | No new dependencies |
| 10.5–11.6 | — | — | No new dependencies (4 sub-sprints) |
| 12 | nodemailer | — | Required for production email delivery |
| 13 | @sentry/node (planned) | @sentry/react (planned) | Error tracking for production monitoring |

# 4. Issues and Blockers Log

| ID | Sprint | Issue | Resolution | Status |
| --- | --- | --- | --- | --- |
| ISS-1 | S2 | rrweb library is alpha (2.0.0-alpha.4), potential instability | Accepted risk. Chunked recording isolates failures. Monitor in production. | Open (monitoring) |
| ISS-2 | S10 | Chapa webhook delivery can be delayed up to minutes | Added Telegram manual-activation polling in Sprint 10.5 as fallback | Resolved (S10.5) |
| ISS-3 | S10.5 | Duplicate latestUpgradeRequest variable in BillingPage | Moved derived value declaration before effects section | Resolved (S10.5) |
| ISS-4 | S12 | CSP headers risk breaking rrweb replay | Tuned CSP: unsafe-inline styles, blob: for frames/workers. Verified replay works. | Resolved (S12) |
| ISS-5 | S12 | Main bundle chunk exceeds 500KB | Deferred to Sprint 14 (code splitting + lazy loading) | Open (S14) |
| ISS-6 | Pre-S1 | 98 API tests failing: Node.js version mismatch with better-sqlite3 | NODE_MODULE_VERSION 127 vs required 115. Deferred to Sprint 15 (rebuild native module). | Open (S15) |
| ISS-7 | S12 | No automated test suite running | Manual regression verification per sprint. Automated tests planned Sprint 15. | Open (S15) |

# 5. Decision Log (Cumulative)

All significant technical and product decisions across all sprints:

| ID | Sprint | Decision | Alternatives Considered | Outcome |
| --- | --- | --- | --- | --- |
| D1 | S1 | SQLite over PostgreSQL | PostgreSQL, MySQL | Correct for MVP. Zero-ops. No scaling issues yet. |
| D2 | S1 | JWT in httpOnly cookies | localStorage, sessionStorage | Correct. No XSS token theft vectors. |
| D3 | S1 | Monorepo with npm workspaces | Separate repos, Turborepo, Nx | Correct. Simple. Shared types work well. |
| D4 | S2 | sendBeacon for SDK transport | fetch, XMLHttpRequest | Correct. Survives page unload reliably. |
| D5 | S2 | rrweb for session replay | Custom DOM observer, Highlight.io SDK | Correct. Full fidelity. Alpha risk acceptable. |
| D6 | S5 | Fire-and-forget alert checks | Job queue, synchronous checks | Correct. Fast ingestion. No missed alerts observed. |
| D7 | S6 | Deterministic AI over LLM | OpenAI API, Claude API | Correct for MVP. Zero cost. LLM upgrade path clear. |
| D8 | S8 | Telegram over Slack | Slack, Discord, email-only | Correct for Ethiopian market. |
| D9 | S10 | Chapa as sole gateway | Stripe, PayPal | Correct for ETB. International expansion can add Stripe later. |
| D10 | S11 | Client-side report generation | Server-side PDF, Puppeteer | Correct. Zero backend changes. window.print sufficient. |
| D11 | S12 | Manual security headers over helmet | helmet npm package | Correct. Full CSP control for rrweb. 15 lines vs dependency. |
| D12 | S12 | Custom logger over winston/pino | winston, pino, bunyan | Correct. ~20 lines. JSON output. No dependency. |
| D13 | Roadmap | Observability before testing | Testing first (traditional) | Correct. Can’t write meaningful tests without knowing what breaks. |
| D14 | Roadmap | Deploy after S13+S14, not after all sprints | Wait until S17 | TBD. Allows real feedback to inform remaining sprints. |

# 6. Upcoming Work

## 6.1 Sprint 13 — Observability + Monitoring (In Progress)

- Sentry SDK integration (frontend + backend, exceptions only, no replay)

- Request correlation IDs (X-Request-Id middleware + structured request logging)

- Replace morgan with structured JSON request logger

- Migrate remaining console.error/warn to structured logger

- Uptime monitoring endpoint setup

## 6.2 Sprint 14 — Performance + Code Splitting

- Lazy-load all page components (split 547KB bundle)

- Image lazy loading + SVG optimization

- API response caching headers for stable data

## 6.3 Sprint 15 — Testing + CI Pipeline

- Fix Node.js / better-sqlite3 version mismatch

- Integration tests for critical paths: auth, billing, collect, alerts

- GitHub Actions CI: lint → build → test

## 6.4 Beta Launch Target

When: After Sprint 13 + 14 (estimated April 8, 2026)

Who: 5 target agencies

Gate: Monitoring live, bundle optimized, manual smoke test passing

End of Document

This document is updated at each sprint boundary. Historical entries are immutable; only the Upcoming Work section changes.