SOFTWARE TEST DOCUMENT

DXM PULSE

Test Strategy, Cases, and Results

| Document ID | DXM-STD-2026-001 |
| --- | --- |
| Version | 1.0 |
| Date | March 23, 2026 |
| Status | Active |
| Classification | Internal |
| Test Framework | Vitest (API) + Playwright (E2E) |
| Total Test Cases | 98 integration + 1 E2E smoke |
| Current Pass Rate | Blocked (Node.js version mismatch) |

# Table of Contents

# 1. Introduction

## 1.1 Purpose

This Software Test Document (STD) defines the test strategy, test infrastructure, test cases, and current test results for DXM Pulse. It covers all levels of testing from unit through end-to-end, documents the test environment configuration, and tracks known issues affecting test execution.

## 1.2 Scope

Testing scope covers:

- API integration tests (28 test files, 98 test cases) — authentication, data collection, billing, alerts, insights, analytics, CORS, session replay

- End-to-end smoke test (1 Playwright spec) — full user journey from signup through session capture and replay verification

- Input validation coverage (Zod schemas) — runtime validation on all user-facing endpoints

- Manual regression testing — performed at each sprint boundary

- Build verification — tsc (API) + vite (Web) compilation checks

Not yet in scope (planned Sprint 15):

- Frontend component tests (no testing-library setup yet)

- CI/CD pipeline (no GitHub Actions yet)

- Performance/load testing

## 1.3 Test Environment

| Component | Configuration |
| --- | --- |
| Test Runner | Vitest (Node environment, serial execution, global imports) |
| HTTP Testing | Supertest (request agent with cookie persistence) |
| E2E Runner | Playwright (Chromium, headless, single worker, 3-min timeout) |
| Database | Temporary SQLite per test (created in OS temp dir, cleaned up after) |
| Isolation | Each test suite gets fresh DB + env vars; cleanup restores original state |
| Mocking | restoreMocks: true, clearMocks: true (Vitest auto-reset) |
| Auth in Tests | signupAndAuthenticate() helper returns agent with cookies set |
| Node.js | Required: v20 LTS (currently blocked by v22 mismatch with better-sqlite3) |

## 1.4 Known Blocker

BLOCKED: All 98 API tests fail due to Node.js version mismatch. The better-sqlite3 native module was compiled for NODE_MODULE_VERSION 115 (Node 20) but the current environment runs NODE_MODULE_VERSION 127 (Node 22). Resolution: rebuild better-sqlite3 for Node 22 or downgrade to Node 20. Scheduled for Sprint 15.

# 2. Test Strategy

## 2.1 Testing Levels

| Level | Framework | Scope | Count | Status |
| --- | --- | --- | --- | --- |
| Input Validation | Zod (runtime) | All API endpoints | Schemas on every route | Active |
| Integration Tests | Vitest + Supertest | API routes + DB + middleware | 98 tests / 28 files | Blocked (Node) |
| E2E Smoke Test | Playwright | Full user journey | 1 spec / 10+ assertions | Blocked (Node) |
| Build Verification | tsc + vite | Compilation, type safety | Every sprint | Active / Green |
| Manual Regression | Human | Feature walkthrough | Every sprint | Active |
| Frontend Unit Tests | Not configured | React components | 0 | Planned (S15) |
| Performance Tests | Not configured | Load, latency | 0 | Planned (S18+) |

## 2.2 Test Approach

### 2.2.1 Integration Test Pattern

Each integration test follows a consistent pattern:

- createTestApp() — spawns isolated SQLite database, configures env vars, returns Express app instance

- signupAndAuthenticate(app) — creates user + workspace, returns Supertest agent with auth cookies

- Test body — makes HTTP requests via agent, asserts response status + body + headers

- cleanup() — closes DB, removes temp files, restores env vars

// Example pattern from auth.signup-login-me.test.ts

const ctx = await createTestApp();

const { agent } = await signupAndAuthenticate(ctx.app);

const res = await agent.get('/auth/me');

expect(res.status).toBe(200);

expect(res.body.user).toMatchObject({ email: expect.any(String) });

await ctx.cleanup();

### 2.2.2 Test Data Strategy

- Fresh database per test suite — no shared state, no test ordering dependencies

- Unique email per signup — nonce-based generation prevents collision

- Direct DB access for setup — ctx.db.prepare() for seeding billing state, plans, etc.

- No external service calls — Chapa, SMTP, Telegram mocked or use console fallback

### 2.2.3 E2E Test Strategy

The single Playwright smoke test covers the complete critical path:

- User signup via UI form

- Workspace + site creation through onboarding wizard

- SDK snippet extraction from UI

- Admin API call to upgrade plan (enables all features)

- SDK injection on test page: identify, custom events, conversions, navigation, clicks, scrolls

- Double flush (collect + replay) before page close

- API polling to verify session received with correct metadata

- Replay event verification via API

- UI verification: replay player renders, heatmap displays

# 3. Integration Test Cases

## 3.1 Authentication Module

| ID | Test File | Test Cases | Validates |
| --- | --- | --- | --- |
| TC-A01 | auth.signup-login-me.test.ts | POST /auth/signup returns 201 + user + workspace Sets httpOnly cookies (dxm_access, dxm_refresh) POST /auth/logout clears cookies POST /auth/login returns 200 with valid credentials GET /auth/me returns current user from cookie | Signup flow, cookie auth, logout, login, session check |
| TC-A02 | auth.jwt-guard.test.ts | Requests without cookie return 401 Requests with expired token return 401 Requests with invalid signature return 401 Fallback JWT_SECRET works in dev mode | JWT verification, token expiry, signature validation |
| TC-A03 | auth.password-reset.test.ts | POST /auth/forgot-password creates reset token POST /auth/reset-password with valid token succeeds Token expires after 1 hour Token is single-use (second attempt fails) Invalid token returns 400 | Password reset flow, token expiry, single-use enforcement |
| TC-A04 | protected-routes.require-auth.test.ts | All protected routes return 401 without auth cookie Covers: /sites, /sessions, /analytics, /alerts, /insights, /settings, /overview, /billing | Route-level auth guard coverage |

## 3.2 Data Collection Module

| ID | Test File | Test Cases | Validates |
| --- | --- | --- | --- |
| TC-C01 | collect.finalizes-session.test.ts | POST /collect creates new session on first batch Subsequent batches update session metrics (clicks, duration, scroll) completed=true finalizes session Events inserted with correct types and timestamps Session metadata (device, browser, UA) persisted | Session upsert, event insertion, metric aggregation |
| TC-C02 | collect.session-quota.test.ts | Free plan: accepts sessions within quota Free plan: rejects new session at quota limit with 403 Existing sessions always continue (no mid-session cutoff) Starter plan: higher quota enforced Pro plan: highest quota enforced | Per-plan session quota enforcement |
| TC-C03 | collect.telemetry-limiter.test.ts | 200 requests in 10s allowed per site_key 201st request returns 429 Too Many Requests Different site_keys have independent limits | SDK rate limiting per site |
| TC-C04 | collect.unknown-site-key.test.ts | POST /collect with unknown siteId returns 404 Error message: 'Unknown site key' No session or events created | Invalid site key rejection |

## 3.3 Session Replay Module

| ID | Test File | Test Cases | Validates |
| --- | --- | --- | --- |
| TC-R01 | replay.ingest-and-read.test.ts | POST /collect-replay/replay stores replay chunks Multiple chunks with different chunkIndex stored separately GET /sessions/:id/replay returns ordered chunks Chunk size tracked in bytes 404 returned for unknown session | Replay chunk ingestion, retrieval, ordering |

## 3.4 Billing Module

| ID | Test File | Test Cases | Validates |
| --- | --- | --- | --- |
| TC-B01 | billing.chapa-initiate.test.ts | POST /billing/chapa/initiate returns checkout URL Returns txRef for tracking Handles Chapa API unreachable (503) Handles malformed Chapa response Rejects if already on requested plan | Payment initiation, error handling |
| TC-B02 | billing.chapa-webhook.test.ts | POST /billing/chapa/webhook with valid HMAC activates plan Invalid HMAC signature returns 401 Missing signature header returns 401 Idempotent: repeated webhooks for same tx_ref are safe Unknown tx_ref returns 404 | Webhook verification, plan activation, idempotency |
| TC-B03 | billing.plan-gates.test.ts | Free plan: gated features return 403/upgrade prompt Starter plan: starter features accessible Pro plan: all features accessible Feature gate checks correct plan hierarchy | Feature gating by plan level |
| TC-B04 | billing.upgrade-requests.test.ts | GET /billing/upgrade-requests returns workspace requests Request tracks source (site_limit, replay, funnels, etc.) Status transitions: requested → active / failed | Upgrade request tracking |
| TC-B05 | billing.upgrade-requests-webhook.test.ts | External webhook processes upgrade correctly Validates payload structure | External webhook integration |

## 3.5 Alerts Module

| ID | Test File | Test Cases | Validates |
| --- | --- | --- | --- |
| TC-AL01 | alert.ai-brief.test.ts | AI brief generated for alert context Cache hit returns same brief (inputHash match) Cache invalidated when context changes Brief contains headline, summary, recommendations | AI brief generation and caching for alerts |

## 3.6 Analytics Module

| ID | Test File | Test Cases | Validates |
| --- | --- | --- | --- |
| TC-AN01 | heatmap.read-model.test.ts | GET /analytics/heatmap returns click coordinates Filters by site and time range Aggregates across sessions | Heatmap data aggregation |
| TC-AN02 | overview.grouped-rollups.test.ts | GET /overview returns time-series rollups Groups by day/week as requested Includes session count, bounce rate, duration | Overview analytics aggregation |

## 3.7 AI Brief Module

| ID | Test File | Test Cases | Validates |
| --- | --- | --- | --- |
| TC-AI01 | overview.ai-brief.test.ts | Portfolio AI brief generated from overview data Cached with TTL (7 days) Input hash change triggers regeneration Returns headline + recommendations + evidence | Overview brief generation + cache |
| TC-AI02 | site.ai-brief.test.ts | Per-site AI brief generated from site detail Cached separately per site_id Contains site-specific recommendations | Site brief generation + cache |
| TC-AI03 | funnel.ai-brief.test.ts | Funnel AI brief generated from funnel analysis Cache keyed by funnel_id + period Invalidated when funnel data changes | Funnel brief generation + cache |

## 3.8 Site Management Module

| ID | Test File | Test Cases | Validates |
| --- | --- | --- | --- |
| TC-S01 | sites.create-and-verify.test.ts | POST /sites creates site with unique site_key First session triggers site verification Site verified email sent on first session GET /sites/:id returns site detail with metrics | Site creation, verification flow |
| TC-S02 | sites.delete.test.ts | DELETE /sites/:id removes site and cascades Session quota recalculated after deletion 404 for subsequent access | Safe deletion with cascade |
| TC-S03 | onboarding.sites-compatibility.test.ts | Onboarding flow creates workspace + site SDK snippet generated with correct site_key | Onboarding integration |

## 3.9 Cross-Cutting Module

| ID | Test File | Test Cases | Validates |
| --- | --- | --- | --- |
| TC-X01 | cors.behavior.test.ts | SDK endpoints (/collect) allow any origin Dashboard endpoints restrict to WEB_ORIGIN Credentials included for dashboard CORS OPTIONS preflight returns correct headers | Dual CORS configuration |
| TC-X02 | email.notifications.test.ts | Welcome email sent on signup Site-verified email on first session Critical alert email to workspace owner Emails logged to console when SMTP unset | Email notification triggers |
| TC-X03 | digest.send-all.test.ts | Digest compiles weekly alert/insight summary Telegram delivery attempted if configured Email delivery attempted if enabled | Weekly digest generation |
| TC-X04 | settings.workspace-signals.test.ts | Workspace profile signals persisted Signals retrievable via API | Workspace configuration |
| TC-X05 | admin.activate-plan.test.ts | PATCH /admin/workspaces/:id/plan activates plan Requires x-admin-key header Missing/wrong key returns 401/403 | Admin endpoint security |

# 4. End-to-End Test Cases

## 4.1 Smoke Test Specification

File: tests/e2e/dxm-local-smoke.spec.ts

Runner: Playwright (Chromium, headless, single worker)

Timeout: 180 seconds (3 minutes)

Prerequisites: API running on DXM_API_URL, Web running on DXM_WEB_URL, ADMIN_SECRET configured

| Step | Action | Expected Result | Verification Method |
| --- | --- | --- | --- |
| 1 | Navigate to signup page | Signup form rendered | Playwright page assertion |
| 2 | Fill and submit signup form | Redirect to onboarding | URL change detection |
| 3 | Complete onboarding wizard | Site created, SDK snippet shown | Element visibility + text extraction |
| 4 | Extract SDK snippet from UI | Valid script tag with site_key | Regex extraction |
| 5 | Call admin API to upgrade plan | Plan set to ‘pro’ | API response 200 |
| 6 | Inject SDK on test page | SDK script loaded | Page evaluation |
| 7 | Trigger events (clicks, scrolls, navigation, custom, identify) | Events queued in SDK | SDK internal queue check |
| 8 | Force SDK flush (collect + replay) | POST /collect + /collect-replay sent | Network interception |
| 9 | Poll API for session | Session appears with correct metadata | API polling with retry |
| 10 | Verify replay data via API | Replay chunks retrievable | GET /sessions/:id/replay |
| 11 | Verify replay player in UI | Player component renders | Element visibility |
| 12 | Verify heatmap in UI | Heatmap overlay shows click points | Element visibility |

## 4.2 E2E Environment Variables

| Variable | Description |
| --- | --- |
| DXM_WEB_URL | Frontend URL (default: http://localhost:5173) |
| DXM_API_URL | API URL (default: http://localhost:4000) |
| DXM_SDK_BASE | SDK base URL for script injection |
| ADMIN_SECRET | Admin key for plan upgrade during test |

# 5. Input Validation Test Coverage

All user-facing endpoints validate input via Zod schemas in the validate() middleware. Invalid requests receive 400 with field-level error details.

## 5.1 Authentication Validation

| Field | Constraint | Rejection Behavior |
| --- | --- | --- |
| email (signup/login) | Valid email format (Zod email()) | 400: Validation failed, fieldErrors.email |
| password (signup) | 8–128 characters | 400: String must contain at least 8 character(s) |
| password (login) | 1+ character (non-empty) | 400: Required |
| name (signup) | 2–80 characters | 400: fieldErrors.name |
| workspaceName (signup) | 2–80 characters | 400: fieldErrors.workspaceName |
| token (reset) | Non-empty string | 400: Required |
| password (reset) | 8–128 characters | 400: fieldErrors.password |

## 5.2 Data Collection Validation

| Field | Constraint | Rejection Behavior |
| --- | --- | --- |
| sessionId | 1–64 characters | 400: String must contain at least 1 character(s) |
| siteId | 1–64 characters | 400: String must contain at least 1 character(s) |
| events | Array, max 500 items | 400: Array must contain at most 500 element(s) |
| events[].type | Enum: pageview¦click¦scroll¦navigation¦vital¦custom¦identify | 400: Invalid enum value |
| events[].target | Max 120 characters | 400: String must contain at most 120 character(s) |
| events[].userId | Max 64 characters | 400: fieldErrors.userId |
| metadata.url | Optional string | Accepted as-is (no format validation) |
| replayEvents | Array, max 100 items | 400: Array must contain at most 100 element(s) |
| chunkIndex | Non-negative integer | 400: Number must be greater than or equal to 0 |

## 5.3 Billing Validation

| Field | Constraint | Rejection Behavior |
| --- | --- | --- |
| requestedPlan | Enum: starter¦pro | 400: Invalid enum value |
| source | Enum: site_limit¦replay¦funnels¦... | 400: Invalid enum value |
| x-admin-key (admin) | Must match ADMIN_SECRET (timing-safe) | 401/403: Unauthorized |
| Chapa HMAC signature | SHA-256 HMAC of body with webhook secret | 401: Invalid signature |

# 6. Security Test Coverage

| ID | Security Area | What Is Tested | Test Evidence |
| --- | --- | --- | --- |
| SEC-01 | Authentication Bypass | All protected routes return 401 without valid JWT cookie | TC-A02, TC-A04 |
| SEC-02 | JWT Token Validation | Expired, malformed, and wrong-signature tokens rejected | TC-A02 |
| SEC-03 | Password Hashing | Passwords stored as bcrypt hash (rounds=10), never plaintext | TC-A01 (verified via DB inspection) |
| SEC-04 | HMAC Webhook Verification | Invalid Chapa webhook signatures rejected with 401 | TC-B02 |
| SEC-05 | Rate Limiting (Auth) | Auth endpoints limited to 10 req/min per IP | TC-C03 (pattern) |
| SEC-06 | Rate Limiting (SDK) | Collection limited to 200 req/10s per site_key | TC-C03 |
| SEC-07 | CORS Enforcement | Dashboard API rejects cross-origin requests from unknown origins | TC-X01 |
| SEC-08 | Input Validation | All endpoints validate input via Zod; invalid input returns 400 | Section 5 (all schemas) |
| SEC-09 | Admin Key Protection | Admin endpoint requires timing-safe secret comparison | TC-X05 |
| SEC-10 | Session Quota | Plan-based session limits enforced at ingestion | TC-C02 |
| SEC-11 | Password Reset Token | Single-use, 1-hour expiry, SHA-256 hashed in DB | TC-A03 |
| SEC-12 | CSP Headers | Content-Security-Policy set on all responses | Manual verification (Sprint 12) |
| SEC-13 | XSS Prevention | httpOnly cookies (no JS access), CSP script-src: self only | Architecture (no test needed) |
| SEC-14 | SQL Injection | All queries use prepared statements (better-sqlite3) | Architecture (parameterized queries) |

# 7. Test Infrastructure

## 7.1 Test Helper Files

| File | Purpose |
| --- | --- |
| apps/api/test/helpers/testApp.ts | Creates isolated test environment: temp SQLite DB, schema applied, env vars configured, cleanup function |
| apps/api/test/helpers/auth.ts | signupAndAuthenticate() — creates user+workspace, returns Supertest agent with cookies |
| apps/api/test/helpers/billing.ts | applyBillingMigration() + setWorkspacePlan() — billing state setup for tests |

## 7.2 Test Configuration

### 7.2.1 Vitest Configuration

File: apps/api/vitest.config.ts

| Setting | Value |
| --- | --- |
| environment | node |
| fileParallelism | false (serial execution — SQLite single-writer constraint) |
| globals | true (describe, it, expect available without import) |
| restoreMocks | true (auto-reset after each test) |
| clearMocks | true (clear mock call history) |

### 7.2.2 Playwright Configuration

File: playwright.config.ts

| Setting | Value |
| --- | --- |
| testDir | ./tests/e2e |
| fullyParallel | false |
| workers | 1 (single worker) |
| retries | 0 |
| timeout | 180,000ms (3 minutes) |
| headless | true |
| trace | off |
| screenshot | only-on-failure |
| baseURL | Configurable via DXM_WEB_URL env var |

## 7.3 Test Execution Commands

| Command | Description |
| --- | --- |
| npm run test -w apps/api | Run all 98 integration tests (vitest run) |
| npm run test:watch -w apps/api | Run tests in watch mode (vitest) |
| npx playwright test | Run E2E smoke test (requires running API + Web) |
| npx tsc --noEmit -p apps/api | Type-check API without emitting (build verification) |
| npm run build -w apps/web | Build frontend (vite build — type errors caught here) |

# 8. Test Results

## 8.1 Current Status

STATUS: BLOCKED — All 98 integration tests and 1 E2E test cannot execute due to Node.js native module version mismatch (better-sqlite3 compiled for Node 20, environment runs Node 22).

## 8.2 Historical Results (Pre-Blocker)

Before the Node.js version mismatch was introduced, all tests were passing:

| Module | Tests | Pass | Fail | Skip |
| --- | --- | --- | --- | --- |
| Authentication | 15 | 15 | 0 | 0 |
| Data Collection | 12 | 12 | 0 | 0 |
| Session Replay | 5 | 5 | 0 | 0 |
| Billing | 20 | 20 | 0 | 0 |
| Alerts + AI Briefs | 8 | 8 | 0 | 0 |
| Analytics | 6 | 6 | 0 | 0 |
| AI Brief System | 10 | 10 | 0 | 0 |
| Site Management | 8 | 8 | 0 | 0 |
| Cross-Cutting | 14 | 14 | 0 | 0 |
| Total | 98 | 98 | 0 | 0 |

## 8.3 Build Verification Results

Build verification runs at every sprint boundary and is currently green:

| Sprint | API Build (tsc) | Web Build (vite) | Result |
| --- | --- | --- | --- |
| Sprint 1–4 | Pass | Pass | Green |
| Sprint 5–8 | Pass | Pass | Green |
| Sprint 9–10.5 | Pass | Pass (warning: chunk >500KB) | Green |
| Sprint 11–11.6 | Pass | Pass (same warning) | Green |
| Sprint 12 | Pass | Pass (same warning) | Green |

# 9. Test Coverage Gaps

## 9.1 Identified Gaps

| ID | Gap | Risk Level | Remediation Plan |
| --- | --- | --- | --- |
| G01 | No frontend component tests | Medium | Sprint 15: Add testing-library + vitest for React components |
| G02 | No CI/CD pipeline | High | Sprint 15: GitHub Actions — lint → build → test on every push |
| G03 | Alert engine detectors not directly tested | Medium | Covered indirectly via collect tests that trigger engines. Direct unit tests planned. |
| G04 | Insights engine detectors not directly tested | Medium | Same as G03 — indirect coverage via collect flow |
| G05 | Rate limiter timing behavior | Low | Integration test exists for collect limiter. Auth limiter tested indirectly. |
| G06 | SMTP email delivery (real) | Medium | Currently console-only in tests. Manual verification with real SMTP planned for UAT. |
| G07 | Chapa payment end-to-end (real) | High | Integration tests mock Chapa API. Real sandbox test planned for UAT. |
| G08 | Session replay playback fidelity | Low | E2E test verifies player renders. Visual fidelity requires manual review. |
| G09 | Performance under load | Medium | No load testing. SQLite write throughput untested at scale. |
| G10 | Cross-browser compatibility | Low | Playwright runs Chromium only. Safari/Firefox untested. |
| G11 | Offline SDK behavior | Low | Architecture tested by design (localStorage queue). No automated offline simulation. |
| G12 | Weekly digest content accuracy | Low | digest.send-all.test.ts covers trigger, not content validation. |

## 9.2 Coverage by Feature Area

| Feature | Integration | E2E | Gap |
| --- | --- | --- | --- |
| Signup / Login / Logout | High | Yes | None |
| Password Reset | High | No | E2E coverage missing |
| SDK Event Collection | High | Yes | None |
| Session Replay | High | Yes | None |
| Session Quota | High | No | E2E coverage missing |
| Billing (Chapa) | High | No | Real Chapa sandbox untested |
| Feature Gating | High | Partial | Admin upgrade in E2E, not user-facing gate |
| Alerts | Medium | No | Engine detectors indirect only |
| Insights | Low | No | Engine detectors indirect only |
| AI Briefs | High | No | Cache + generation well covered |
| Reports (Frontend) | None | No | Frontend-only feature, no API tests possible |
| Heatmaps | Medium | Yes | E2E verifies render |
| Settings / Notifications | Medium | No | Workspace signals tested |
| CORS | High | No | Dedicated test file |
| Security Headers | None | No | Manual verification only (Sprint 12) |

# 10. Planned Test Improvements (Sprint 15)

## 10.1 Sprint 15 Test Objectives

- Fix better-sqlite3 / Node.js version mismatch — rebuild native module or align Node version

- Verify all 98 existing tests pass again

- Add GitHub Actions CI pipeline: lint → tsc → vitest → vite build

- Add pre-commit type checking hook

- Add alert engine unit tests (direct detector testing)

- Add insights engine unit tests (direct detector testing)

- Evaluate adding frontend component tests (testing-library + vitest)

## 10.2 Future Test Objectives (Sprint 18+)

- Performance/load testing: verify SQLite write throughput under concurrent SDK traffic

- Cross-browser E2E: add Firefox and Safari to Playwright config

- Chapa sandbox E2E: real payment flow with test credentials

- SMTP delivery E2E: verify real email delivery with test mailbox

- Security scan: automated dependency vulnerability scanning (npm audit in CI)

End of Document

This STD is updated as test infrastructure evolves. Test cases are added with each sprint that introduces new functionality.